|  |  |
| --- | --- |
| **Date:** | 25/10/2019 |
| **Time:** | 09:00-15:00 |
| **Venue:** | SIS 2-3 GSR, SIS benches |
|  |  |
| **Attendees:** | Joshua  Sue-Anne  Sherman  Giles |
|  |  |
| **Agenda:** | 1. Get update on tasks delegated to everyone.  2. Integrating of features + bugs fixes and updating metrics  3. Complete update-bid.php JSON api  4. Touch up on scheduling  5.Update JSON checker testcases |

**Tasks**

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  | **Due Date** |
| 1 | Fix bug pertaining to round 2 logic | Sherman, Sueanne | 28 October 2019 |
| 2  3 | Add testcases for JSON checker  Check every single API manually, and log in bugs metric | Sherman, Sueanne  YZ, Joshua | 28 October 2019  28 October 2019 |
|  |  |  |  |

The meeting was adjourned at 3 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Giles Chang

Vetted and edited by,

Giles Chang